Add an entry below for each day the team meets

**11-12-20**

Attended:

* Charity Brown
* Andy Johnson
* Elizabeth Payne
* Gage Wassweiler

**TO DO List:**

Customization of App & Add Logo to Start Up Page- **Andy**

Home Screen to View/Edit Lineup

Security Measures

Settings Tab

Login Page: Remember Me

Error on List Players Selection Restriction - **Elizabeth**

Add MLB

Grab Projections from ESPN - **Gage**

Export

Website apk file/finalization

Video - **Charity**

Charity Brown

* What’s been done: Sprint 2 Presentation
* What will be done: Work on generating a Powtoon video for the app demonstration.
* What’s been hard: N/A

Andy Johnson

* What’s been done: Sprint 2 Presentation
* What will be done:
* What’s been hard: N/A

Elizabeth Payne

* What’s been done: Sprint 2 Presentation
* What will be done: Work on list players page
* What’s been hard: N/A

Gage Wassweiler

* What’s been done: Sprint 2 Presentation
* What will be done:
* What’s been hard: N/A

**11-17-20**

Attended:

* Charity Brown
* Andy Johnson
* Elizabeth Payne
* Gage Wassweiler

**TO DO List:**

Customization of App & Add Logo to Start Up Page- **Andy**

Home Screen to View/Edit Lineup

Security Measures

Settings Tab

Login Page: Remember Me **- Charity**

Error on List Players Selection Restriction - **Elizabeth**

Add MLB

Grab Projections from ESPN - **Gage**

Export

Website apk file/finalization

Video - **Charity**

Charity Brown

* What’s been done: Created a powtoon video for our website. Steps outlined and theme, Just need to add finialized Demo videos and voice over. (Save this until the last step of Sprint 3)
* What will be done: Log In Page : Remember Me (Button)
* What’s been hard: N/A

Andy Johnson

* What’s been done: Working on bugs with the front end of the app as well as styling
* What will be done: More bug fixes and styling
* What’s been hard: N/A

Elizabeth Payne

* What’s been done: Researching new ways to redesign the list players page
* What will be done: Keep working on list players and other GUI improvements
* What’s been hard: Dealing with list view bugs

Gage Wassweiler

* What’s been done: research for grabbing projections
* What will be done: finding the API
* What’s been hard: learning the api

**11-22-20**

Attended:

* Charity Brown
* Andy Johnson
* Elizabeth Payne
* Gage Wassweiler

**TO DO List:**

Customization of App & Add Logo to Start Up Page- **Andy**

Home Screen to View/Edit Lineup

Security Measures

Settings Tab

Login Page: Remember Me & Forgot Password : **Charity**

Error on List Players Selection Restriction - **Elizabeth**

Grab Projections from ESPN - **Gage**

Export

Website apk file/finalization

Video - **Charity**

Sort ListPlayers by Team and Position

**PRIORITIES:**

Multiple Line Ups Functionality, put on Http Connect and append number to URL - **DONE**

Checkboxes instead of listView -List Players- **DONE**

HomePage

Add MLB - currently out of season - **DONE**

Charity Brown

* What’s been done: Progress on Remember Me option for Login Page
* What will be done: Pause on Remember me to find out how to implement checkboxes instead of list view (On priority list)
* What’s been hard: N/A

Andy Johnson

* What’s been done: More bug fixes and changing the layout of the interfacing
* What will be done: Continue to fix more interfacing issues
* What’s been hard: N/A

Elizabeth Payne

* What’s been done: Still dealing with the list players page. Possibly redesigning to make it a table layout.
* What will be done: List players page bugs / redesign
* What’s been hard: Android studio layouts

Gage Wassweiler

* What’s been done: fixed connection issues and started on MLB
* What will be done: finish MLB
* What’s been hard: N/A

**11-25-20**

Attended:

* Charity Brown
* Andy Johnson
* Elizabeth Payne
* Gage Wassweiler

**TO DO List:**

Customization of App & Add Logo to Start Up Page- **Andy**

Home Screen to View/Edit Lineup

Security Measures**(implemented in Firebase: read write permissions)**

Settings Tab

Login Page: Remember Me **- Charity**

Error on List Players Selection Restriction - **Elizabeth**

Add MLB

Grab Projections from ESPN - **Gage**

Export

Website apk file/finalization

Video - **Charity**

Charity Brown

* What’s been done: trying to implement remember me button, paused - we found a easier way to proceed
* What will be done: Work on how to save a lineup to firebase
* What’s been hard: N/A

Andy Johnson

* What’s been done: Interfacing cleaned up more
* What will be done: Troubleshooting bugs on the front end
* What’s been hard: Bug fixes

Elizabeth Payne

* What’s been done: Finally was able to successfully redesign the list players page to a table layout. Bugs with checkboxes and more than 4 players are fixed. Page looks nicer overall. Also got a baseline homepage made.
* What will be done: Keep looking for other ways to improve the GUI
* What’s been hard: N/A

Gage Wassweiler

* What’s been done: set up to receive multiple lineups
* What will be done: finish MLB
* What’s been hard: getting the formatting correct to send to the front end

**11-29-20**

Attended:

* Charity Brown
* Andy Johnson
* Elizabeth Payne
* Gage Wassweiler

**PRIORITIES:**

Save Lineups to and display on a page

Video - **Charity**

Test Cases (5)

Powerpoint

Website apk file/finalization

More than 1 lineup functionality

Charity Brown

* What’s been done: Made functionality to a Save Button to save a lineup to a specific user in firebase
* What will be done: Review code
* What’s been hard: Saving more than 1 lineup at a time

Andy Johnson

* What’s been done: Finalizing styling on the app as well as fixing some bugs in the list players page
* What will be done: Stress testing
* What’s been hard:

Elizabeth Payne

* What’s been done: Working on getting multiple lineups displayed
* What will be done: Keep working on multiple lineups
* What’s been hard: N/A

Gage Wassweiler

* What’s been done: finished MLB
* What will be done: Grab espn projections
* What’s been hard: fixing formatting

**11-29-20**

Attended:

* Charity Brown
* Andy Johnson
* Elizabeth Payne
* Gage Wassweiler

**PRIORITIES:**

**This evening:**

Fix bug on RequestLineup

Finalize app - Make code readable

Charity will make the video

Andy? Will update the webpage (apk file & add video) - Error back to Home button on Website

All do Test Case: Lineup saved under user

Powerpoint/Backlogs

**Tomorrow:**

Review powerpoint for presentation

Charity Brown

* What’s been done:
* What will be done: Help Elizabeth with bug fix in RequestsLineup & Finalize Demo Video
* What’s been hard: N/A

Andy Johnson

* What’s been done: Final bug fixing and interfacing design
* What will be done: Test cases and website finalization
* What’s been hard: BUGS

Elizabeth Payne

* What’s been done: Working on getting multiple lineups displayed and issue with same lineup being used multiple times
* What will be done: Keep working on multiple lineups and check getslate before getting the lineup
* What’s been hard: Formatting and layouts

Gage Wassweiler

* What’s been done: web scraped for fanduel and draftkings
* What will be done: finish everything up and test cases
* What’s been hard: web scraping